## Slide 1: Supply Chain Issue Compliance Report
Supply Chain Operations & Compliance Supply chain risk and FDA compliance review
June 25, 2026 Based on 50 component and order records
Draft for stakeholder review
Notes: Welcome stakeholders and frame this as a compliance-focused review of supply chain risk. The analysis draws on 50 component and order records and is a draft for stakeholder review dated June 25, 2026.

## Slide 2: Summary of key issues
11
Delayed components breach the 13.56-day delivery benchmark; three exceed 60 days. Target is fewer than 5 next cycle.
87.9%
Lowest supplier on-time rate (EcoSupply); PrimeLogistics close behind at 88.0%, both under the 95% goal.
26 days
Peak lead-time variance (BIND567); CARB123 and COAT890 also run high at 24 and 22 days.
4
Most high-risk orders sit with RawMatPlus; EcoSupply and NextGen Pharma each carry three.
Notes: Walk through the four headline issues: 11 components are currently delayed, average lead time has stretched to about 26 days, supplier on-time delivery has slipped to roughly 87.9%, and four suppliers fall in the high-risk band. These are the drivers behind the compliance concern.

## Slide 3: Excel data analysis findings
Supplier performance (averages)
Supplier | Orders | On-time % | Defect % | High-risk
EcoSupply | 10 | 87.9 | 2.5 | 3
GlobalChem | 9 | 90.9 | 2.6 | 0
NextGen Pharma | 11 | 91.6 | 2.2 | 3
PrimeLogistics | 7 | 88.0 | 2.9 | 2
RawMatPlus | 13 | 90.6 | 2.6 | 4
Chart: Avg delivery timeline by risk level (days)
| High | Medium | Low
Avg delivery timeline (days) | 11.25 | 15.13 | 12.86
Source: Expanded Supply Chain Metrics (50 records)
Notes: Point to the chart of average delivery timeline by risk level: medium-risk components take longest at about 15 days. The table breaks down each supplier's order volume, on-time rate, defect rate and high-risk count. Flag NextGen Pharma and RawMatPlus as the largest-volume suppliers.

## Slide 4: Proposed solutions
Expedite and recover
Prioritize expedited shipping for delayed components and build recovery plans for BIND567, CARB123 and COAT890.
Buffer inventory
Reassess safety stock and reorder points to absorb delays without breaching production or compliance windows.
Diversify supply
Qualify secondary suppliers and source alternative paths, starting with COAT890 from GlobalChem and other single-source risks.
Monitor and audit
Deploy AI-driven supply chain monitoring and run supplier audits to surface systemic issues early.
Notes: Cover the four mitigation pillars: expedite and recover delayed components, diversify and qualify secondary suppliers, rebuild buffer inventory, and deploy monitoring with supplier audits. Present these as parallel workstreams, not sequential steps.

## Slide 5: Implementation plan
Immediate – 0 to 1 week
  Notify suppliers and request expedited shipping options.
  Run a rapid risk assessment of alternative suppliers.
  Adjust production schedules within compliance windows.
Short-term – 1 to 3 weeks
  Refine delivery schedules to cut lead-time variance.
  Update safety-stock and inventory protocols.
  Prepare compliance documentation for delays.
Long-term – 1 to 3 months
  Evaluate suppliers for long-term partnerships.
  Deploy predictive supply chain analytics.
  Establish contingency agreements with secondary suppliers.
Notes: Lay out the phased plan: immediate actions in the first week, short-term moves over one to three weeks, and longer-term structural changes across one to three months. Close by assigning owners and confirming the next review checkpoint.

## Slide 6: Thank you
Questions on this report can be directed to:
Supply Chain Compliance Team supplychain.compliance@jnj.com
Notes: Close by reiterating the goal: reduce delayed components below five next cycle and lift on-time delivery toward 95%. Invite questions and direct follow-ups to the compliance team.