# Supply Chain Action Plan with Ownership & Timelines

# 1. General Strategies

| Action | Description | Owner | Due Date |
| --- | --- | --- | --- |
| Supplier Governance | Strengthen supplier oversight and GMP compliance | Quality Lead (David Okoro) | 2026-07-08 |
| Traceability Improvement | Enhance end-to-end traceability systems | Operations (Maria Sanchez) | 2026-07-15 |
| Cross-functional Alignment | Establish coordination between procurement, quality, production | Program Lead (Sarah Nakamura) | 2026-07-01 |
| Risk Management | Implement proactive risk and contingency sourcing framework | Procurement (Ravi Patel) | 2026-07-15 |

# 2. Immediate Actions (0–7 days)

| Action | Description | Owner | Due Date |
| --- | --- | --- | --- |
| Validate BIND567 batches | Validate current batches and stop non-compliant material | Quality (David Okoro) | 2026-06-27 |
| Escalate EcoSupply | Escalate issue and request corrective actions | Procurement (Ravi Patel) | 2026-06-26 |
| Audit PrimeLogistics | Conduct audit on traceability and shipment issues | Procurement (Ravi Patel) | 2026-06-29 |
| Document traceability gaps | Prepare compliance documentation for FDA | Operations (Maria Sanchez) | 2026-06-29 |
| GMP remediation COMP043 | Notify supplier and enforce corrective plan | Quality (David Okoro) | 2026-06-28 |

# 3. Short-Term Actions (1–3 weeks)

| Action | Description | Owner | Due Date |
| --- | --- | --- | --- |
| Alternative supplier onboarding | Qualify and onboard backup suppliers | Procurement (Ravi Patel) | 2026-07-08 |
| Enhanced QC controls | Strengthen incoming inspection controls | Quality (David Okoro) | 2026-07-04 |
| Traceability recovery plan | Implement plan to restore full tracking | Operations (Maria Sanchez) | 2026-07-08 |
| CAPA tracking | Track supplier remediation and CAPA actions | Quality (David Okoro) | 2026-07-15 |
| Production stabilization | Adjust schedule to minimize disruptions | Production (Eleanor Wright) | 2026-07-08 |

# 4. Ongoing Actions

| Action | Description | Owner | Due Date |
| --- | --- | --- | --- |
| Weekly task force | Run governance meetings and track progress | Program Lead (Sarah Nakamura) | 2026-07-01 |
| Supplier performance KPIs | Monitor supplier KPIs and compliance | Procurement (Ravi Patel) | 2026-07-24 |
| Dual sourcing strategy | Maintain alternate suppliers for risk mitigation | Procurement (Ravi Patel) | 2026-07-24 |
| FDA audit readiness | Continuously improve documentation | Operations (Maria Sanchez) | 2026-07-24 |
| Control tower | Implement real-time monitoring capability | Program/IT (Sarah Nakamura) | 2026-07-24 |